CloudFileStorageApp

Upload, organize, download and share files securely.

Project Plan and Task Breakdown Sheet

Revised to satisfy the Project Guidelines — same team of 7 (5 backend, 2 frontend), same tech stack.

# 1. What We’re Building (In Plain Terms)

CloudFileStorageApp is a cloud-based file storage application — similar in idea to a mini Google Drive or Dropbox. A user should be able to:

- Create an account and log in securely

- Upload a file (image, document, etc.) to the cloud

- Organize files into folders

- See a list of all files they’ve uploaded, and search, filter and page through them

- Download any file back whenever they need it

- Rename, move or delete a file they no longer want

- Share a file with someone else through a link (and switch that link off again)

That’s the whole idea: a secure file-in, file-out system with login protection. Our job as a team is to build each piece and connect them together into one working app.

## The four questions every visitor must be able to answer

| Question | Answer for CloudFileStorageApp |
| --- | --- |
| What is this? | A secure online place to store your files and reach them from anywhere. |
| Who is it for? | Students, freelancers and small teams who keep important files (documents, designs, reports) scattered across phones, laptops and email. |
| What problem does it solve? | Files get lost across devices, email attachments hit size limits, and sending a file to someone is either insecure or clumsy. CloudFileStorageApp keeps files in one private account and lets the owner share a single file through a link that can be switched off. |
| How do I use it? | Register → log in → upload files → organize them in folders → search or filter to find them → download, rename or delete → share a link with anyone who needs one file. |

# 2. MVP Scope — What We Will and Won’t Build

This project is an MVP. A small working product is better than a huge incomplete one.

## We WILL build

- Accounts with secure login (JWT) and password hashing

- File upload to the cloud with validation (type and size)

- Folders to organize files

- File list with search, filtering and pagination

- Download, rename, move and delete (owner only)

- Share-by-link with the ability to revoke it (optional expiry date)

- A real-looking frontend: Landing, About, Register, Login, Dashboard and a public shared-file page

- Loading states, friendly error messages, API documentation, and a live deployment

## We will NOT build

- AI recommendations or AI file tagging

- Advanced analytics or usage dashboards

- Payment or subscription infrastructure (no paid storage plans)

- Mobile applications

- Real-time collaboration or live sync, file versioning, comments or team workspaces

- Microservices, blockchain, or “50 different features” that the topic doesn’t need

# 3. Our Tech Stack (Already Decided)

| Part | Tool |
| --- | --- |
| Database | MongoDB (with Mongoose), hosted on MongoDB Atlas |
| Server / API | Express.js + Node.js |
| Frontend | React (with React Router and Axios) |
| File Upload / Storage | Cloudinary (or Multer as backup) |
| Login Security | JWT (JSON Web Token), with bcrypt for password hashing |
| Input Validation (backend) | express-validator (or Joi) |
| API Documentation | Postman collection + README endpoint tables |
| Team Collaboration | GitHub (one shared repository, feature branches, Pull Requests) |
| Deployment | Backend on Render or Railway, frontend on Vercel or Netlify, database on MongoDB Atlas |

The original stack is unchanged — this is still the classic MERN stack. The extra rows are supporting libraries and hosting so we can meet the validation, documentation and deployment requirements.

# 4. Team Structure and Task Breakdown (7 People)

Only 2 people showed interest in frontend work, so the team is split like this:

| Role | People | Tasks Covered |
| --- | --- | --- |
| Backend | 5 people | B1 – B5 |
| Frontend | 2 people (picked from the group) | F1 – F2 |

| Task | Title | Main deliverables |
| --- | --- | --- |
| B1 | Project Setup, Authentication & Security Foundation | Backend skeleton, response helpers, error handler, User model, signup/login, JWT middleware |
| B2 | File Upload | Cloudinary setup, File model, upload endpoint with validation |
| B3 | File Retrieval | List with search/filter/pagination, file details, download |
| B4 | File Deletion, Rename & Folders | Delete, rename/move, Folder model and folder endpoints |
| B5 | File Sharing, API Docs & Testing/Integration | ShareLink model, share endpoints, API documentation, Postman testing, deployment |
| F1 | Public Pages, Auth Pages & Dashboard | React setup, shared UI, Landing, About, Register, Login, protected routes, Dashboard with search/filter/pagination |
| F2 | Upload, Download, Delete, Folders & Sharing UI | Upload, download, delete, rename, folder and share screens, public shared-file page |

Backend gets more people because it’s split into smaller, clearly separated pieces so five people can work at once without overwriting each other’s code.

## How task breakdown works

- Everyone receives ONE task from the lists in Sections 11 and 12.

- Read your own task carefully — it explains exactly what to build and why it matters to the app. Also read Sections 5–10, which apply to everyone.

- Build it as its own piece (its own files) so it merges cleanly with everyone else’s work on GitHub.

- If you finish early, tell the group lead. Don’t start someone else’s task without asking, to avoid duplicate or conflicting work.

# 5. Database Design

We don’t put everything into one giant collection. The app has four major entities, each with its own MongoDB collection. Cloudinary stores the actual file; MongoDB stores the details about it.

| Collection | Purpose | Key fields | Relationships |
| --- | --- | --- | --- |
| Users | One document per registered person | name, email (unique), password (hashed), createdAt | Has many Folders and Files |
| Folders | Groups files so users can organize them | name, owner (→ User), createdAt | Belongs to a User; has many Files |
| Files | Details of every uploaded file | owner (→ User), folder (→ Folder, optional), originalName, displayName, mimeType, fileType (image / document / other), size, cloudUrl, cloudPublicId, createdAt | Belongs to a User; optionally inside a Folder |
| ShareLinks | One document per shareable link | file (→ File), owner (→ User), token (unique, random), isActive, expiresAt (optional), createdAt | Belongs to a File |

Model ownership: User → B1, File → B2, Folder → B4, ShareLink → B5. Because B3 needs the File model, B2 should push it to GitHub first.

# 6. Backend Structure, Responses & Validation

## 6.1 Folder structure

All backend code follows one organized structure so five people can work in it together:

backend/

│

├── src/

│   ├── controllers/   one file per feature

│   ├── routes/        one route file per controller

│   ├── models/        User.js, Folder.js, File.js, ShareLink.js

│   ├── middleware/    authMiddleware.js, validate.js, errorHandler.js

│   ├── services/      cloudinaryService.js

│   ├── utils/         apiResponse.js, generateToken.js

│   ├── config/        db.js, cloudinary.js

│   └── app.js

│

├── .env               (NEVER committed)

├── .env.example       (committed, fake values only)

├── .gitignore

├── package.json

└── README.md          (API documentation lives here)

## 6.2 Consistent API response structure

Every endpoint in the app returns the same shape, using the helper functions B1 builds in utils/apiResponse.js:

Success

{ "success": true,

"message": "File uploaded successfully",

"data": { "id": "123", "displayName": "report.pdf", "size": 204800 } }

Error

{ "success": false, "message": "File not found", "data": null }

List with pagination

{ "success": true, "message": "Files retrieved",

"data": { "files": [ ... ],

"pagination": { "page": 1, "limit": 10, "total": 42, "totalPages": 5 } } }

Status codes used everywhere: 200/201 success, 400 invalid input, 401 not logged in, 403 not the owner, 404 not found, 409 duplicate (email already used), 413 file too large, 500 server error.

## 6.3 Backend validation rules

Never trust data from the frontend. The backend checks every request even when the frontend already checked it.

| Input | Rule |
| --- | --- |
| Name | Required, 2–50 characters, trimmed |
| Email | Valid email format, unique, stored in lowercase |
| Password | At least 8 characters with at least one letter and one number; hashed before saving |
| Uploaded file | Must be present; allowed types only (images, PDF, Word, Excel, PowerPoint, text, ZIP); maximum 10 MB |
| File / folder / share IDs | Must be valid MongoDB ObjectIds |
| Display name / folder name | Required, trimmed, maximum 100 characters; folder names unique per user |
| Query values (page, limit) | Positive whole numbers; limit maximum 50; defaults page 1, limit 10 |
| Share expiry (optional) | If provided, must be a valid date in the future |
| Share token | Must exist, be active, and not be expired |

## 6.4 Search, filtering and pagination

A user’s file list can grow large, so these three features are part of the MVP (owned by B3 on the backend, F1 on the frontend):

- Search: GET /api/files?search=report (matches file name)

- Filtering: GET /api/files?type=image or GET /api/files?folder=<folderId>

- Pagination: GET /api/files?page=1&limit=10

- Combined: GET /api/files?search=report&type=document&page=2&limit=10

# 7. API Endpoint Plan & Documentation

## 7.1 Planned endpoints

| Method | Endpoint | Purpose | Auth | Task |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | Create an account | Public | B1 |
| POST | /api/auth/login | Log in and receive a JWT | Public | B1 |
| GET | /api/auth/me | Get the logged-in user’s profile | JWT | B1 |
| POST | /api/files/upload | Upload a file (optionally into a folder) | JWT | B2 |
| GET | /api/files | List own files (search, filter, sort, pagination) | JWT | B3 |
| GET | /api/files/:id | Get details of one file | JWT + owner | B3 |
| GET | /api/files/:id/download | Download a file | JWT + owner | B3 |
| PATCH | /api/files/:id | Rename a file or move it to a folder | JWT + owner | B4 |
| DELETE | /api/files/:id | Delete a file (cloud + database) | JWT + owner | B4 |
| POST | /api/folders | Create a folder | JWT | B4 |
| GET | /api/folders | List own folders | JWT | B4 |
| DELETE | /api/folders/:id | Delete a folder (its files move back to “All files”) | JWT + owner | B4 |
| POST | /api/files/:id/share | Generate a shareable link | JWT + owner | B5 |
| DELETE | /api/files/:id/share | Revoke the shareable link | JWT + owner | B5 |
| GET | /api/share/:token | View shared file info | Public (link) | B5 |
| GET | /api/share/:token/download | Download a shared file | Public (link) | B5 |

## 7.2 API documentation requirement

Every backend team member documents their own endpoints in the project README (and adds them to the shared Postman collection). B5 compiles everything and checks nothing is missing. Each endpoint entry must contain:

- Endpoint and HTTP method

- Purpose

- Authentication requirement

- Request body

- Parameters (URL and query)

- Successful response

- Error response

Sample entry:

| Field | Example |
| --- | --- |
| Endpoint / Method | POST /api/auth/login |
| Purpose | Log a user in and return a JWT |
| Authentication | None (public) |
| Request body | { "email": "ada@mail.com", "password": "Secret123" } |
| Parameters | None |
| Success response | 200 — { "success": true, "message": "Login successful", "data": { "token": "...", "user": { "id": "...", "name": "Ada", "email": "ada@mail.com" } } } |
| Error response | 401 — { "success": false, "message": "Invalid email or password", "data": null } |

# 8. Frontend Requirements

## 8.1 Pages

The React app must look and behave like a real product — not just “Hello World”, Login, Register and Dashboard. Consistent navbar, colours and layout on every page, and it must work on phone-sized screens too.

| Page | Route | Who can see it | What it shows | Owner |
| --- | --- | --- | --- | --- |
| Landing / Home | / | Public | What the app is, who it’s for, the problem it solves, how it works in 3 steps, and Register / Login buttons | F1 |
| About | /about | Public | More detail on features, how sharing works, and how files are kept secure | F1 |
| Register | /register | Public | Signup form (name, email, password) | F1 |
| Login | /login | Public | Login form (email, password) | F1 |
| Dashboard | /dashboard | Logged in | File list with search, filters, folders and pagination; Upload button; Download, Rename, Delete and Share actions on each file | F1 + F2 |
| Shared file | /share/:token | Anyone with the link | File name, type, size and a Download button — no login needed | F2 |
| Not found | * | Everyone | Friendly 404 page with a link home | F1 |

Upload, folders, rename and sharing appear as modals or side panels on the Dashboard, so the user never leaves the main screen.

## 8.2 Loading states

When calling an API, the user must always know something is happening — never a button click followed by a frozen screen.

| Action | What the user sees |
| --- | --- |
| Loading the file list | Skeleton rows or a spinner with “Loading your files...” |
| Login / Register | Button disabled with a spinner (“Signing in...”) |
| Uploading a file | Progress bar or “Uploading...” with the button disabled |
| Downloading | Button shows “Preparing download...” |
| Delete / rename / share | Button spinner until the server responds |
| Opening a shared link | “Loading file...” placeholder |

## 8.3 Error handling

Errors are handled properly and shown in plain language. Never show the user things like “AxiosError”, “500” or “undefined”. F1 builds one place (the Axios interceptor) that converts every error into a friendly message.

| Situation | Message the user sees | Code |
| --- | --- | --- |
| Wrong email or password | Invalid email or password. | 401 |
| Email already registered | Unable to create account. This email is already registered. | 409 |
| Invalid input | The specific problem, e.g. “Password must be at least 8 characters.” | 400 |
| Session expired / not logged in | Your session has expired. Please log in again. (then redirect to Login) | 401 |
| File not found | File not found. | 404 |
| Not the owner | You don’t have permission to do that. | 403 |
| File too big / wrong type | This file is too large (max 10 MB). / This file type is not allowed. | 413 / 400 |
| Bad or expired share link | This link is invalid or has expired. | 404 / 410 |
| Server unreachable | Unable to connect to server. Check your internet and try again. | Network |
| Anything else | Something went wrong. Please try again. | 500 |

# 9. Complete User Flow

The frontend and backend must work together through this entire flow, start to finish. We will test it as one journey before deployment.

| # | User action | Frontend | Backend |
| --- | --- | --- | --- |
| 1 | Visits the site and reads what it does | Landing, About (F1) | — |
| 2 | Registers an account | Register page (F1) | POST /api/auth/register (B1) |
| 3 | Logs in | Login page (F1) | POST /api/auth/login (B1) |
| 4 | Sees the Dashboard | Dashboard (F1) | GET /api/files, GET /api/folders (B3, B4) |
| 5 | Creates a folder | Folder panel (F2) | POST /api/folders (B4) |
| 6 | Uploads a file | Upload modal (F2) | POST /api/files/upload (B2) |
| 7 | Searches / filters / pages through files | Dashboard (F1) | GET /api/files?search=... (B3) |
| 8 | Downloads a file | Download button (F2) | GET /api/files/:id/download (B3) |
| 9 | Renames or moves a file | Rename modal (F2) | PATCH /api/files/:id (B4) |
| 10 | Shares a file and copies the link | Share modal (F2) | POST /api/files/:id/share (B5) |
| 11 | A friend opens the link and downloads the file | Shared file page (F2) | GET /api/share/:token (B5) |
| 12 | Revokes the link / deletes the file | Share modal, Delete button (F2) | DELETE .../share (B5), DELETE /api/files/:id (B4) |
| 13 | Logs out | Navbar (F1) | — (token removed on the client) |

# 10. Security & Environment Variables

## 10.1 Security checklist

| Requirement | How we meet it | Owner |
| --- | --- | --- |
| Hash passwords | bcrypt with a salt before saving; plain passwords are never stored | B1 |
| Use JWT authentication | Login returns a JWT with an expiry (e.g. 1 day); it is sent in the Authorization header | B1 / F1 |
| Protect private API routes | authMiddleware on every /api/files, /api/folders and /api/auth/me route | B1 (used by B2–B5) |
| Implement authorization | Owner check on every file and folder action — users can only touch their own data (403 otherwise) | B2–B5 |
| Use environment variables | All secrets and connection strings live in .env (see 10.2) | Everyone |
| Do not commit .env | .gitignore includes .env and node_modules/; only .env.example is committed | B1 |
| Validate user input | Backend validators on every endpoint (Section 6.3) | B1–B5 |
| Do not expose sensitive information | Generic auth error messages, no stack traces in responses, share pages show only that one file’s details, Cloudinary secrets stay server-side | B1 / B5 |
| Do not return passwords in responses | Password excluded from every User response (select: false / toJSON transform) | B1 |
| Handle unauthorized requests properly | 401 for “not logged in”, 403 for “not allowed”, in the standard error format; frontend redirects to Login on 401 | B1 / F1 |
| Safe share links | Long random tokens, revocable, optional expiry | B5 |

## 10.2 Environment variables

Sensitive configuration is never hard-coded. Backend .env:

PORT=5000

MONGO_URI=your_database_connection

JWT_SECRET=your_secret

JWT_EXPIRES_IN=1d

CLOUDINARY_CLOUD_NAME=your_cloud_name

CLOUDINARY_API_KEY=your_api_key

CLOUDINARY_API_SECRET=your_api_secret

CLIENT_URL=http://localhost:3000

Frontend .env:

REACT_APP_API_URL=http://localhost:5000/api

.gitignore must include:

node_modules/

.env

Never do this and commit it to GitHub: mongoose.connect("mongodb+srv://username:password@..."). Always read the value from process.env.MONGO_URI.

# 11. Backend Tasks (5 People)

All backend tasks use Express.js, Node.js, and MongoDB. Think of the backend as the app’s “engine room” — it has no visuals; it just responds when the frontend asks it for something. Everyone follows Sections 5–7 and 10.

B1 — Project Setup, Authentication & Security Foundation

In plain terms: Build the “front door” of the app — where a user creates an account or logs in — and the foundation everyone else builds on.

- Create the backend skeleton from Section 6.1 (folders, app.js, .env, .env.example, .gitignore, README) and push it to GitHub FIRST so everyone branches from it. Pre-mount all route files in app.js so nobody edits the same lines later.

- Set up the MongoDB connection in config/db.js using MONGO_URI from the environment

- Build utils/apiResponse.js (success/error helpers), a global error-handling middleware and a 404 handler — everyone uses these

- Create the User model (name, email, password) — password is hashed with bcrypt and never returned in responses

- Signup endpoint with validation (name, valid email, password rules, duplicate email → 409)

- Login endpoint that checks email/password and returns a JWT plus the user (generic “Invalid email or password” message)

- GET /api/auth/me to fetch the logged-in user

- Build authMiddleware (verifies the JWT, attaches req.user, returns 401 for missing/invalid/expired tokens) and a reusable validate.js helper — this JWT is what every other backend task uses to confirm “this person is really logged in”

- App-wide security basics: helmet, configured CORS (using CLIENT_URL), and a rate limit on login

You own these files/folders: models/User.js, controllers/authController.js, routes/authRoutes.js, middleware/*, utils/*, config/*, app.js

Done when: a teammate can register, log in, receive a JWT, call /api/auth/me, and get a proper 401 with a bad token — and the skeleton is on GitHub for others.

B2 — File Upload Endpoint

In plain terms: Build the part that receives a file from the user and stores it in the cloud.

- Set up Cloudinary (or Multer) in config/cloudinary.js and services/cloudinaryService.js

- Create the File model (Section 5) and push it early — B3, B4 and B5 depend on it

- Build POST /api/files/upload that takes a file from the frontend (optionally a folderId) and saves it

- Save the file’s details (name, type, size, owner, upload date, cloud link) into MongoDB

- Only logged-in users (valid JWT) can upload

- Validate the request: file present, allowed type, maximum 10 MB, and folderId (if given) is valid and belongs to the user

- Clear errors: “No file selected”, “File is too large”, “File type not allowed”

You own these files/folders: models/File.js, controllers/uploadController.js, routes/uploadRoutes.js, services/cloudinaryService.js

Done when: a logged-in user can upload a valid file, it appears in Cloudinary and MongoDB, and bad files/tokens get friendly error responses.

B3 — File Retrieval (List, Search, Filter, Pagination & Download)

In plain terms: Build the part that shows a user their files and lets them download one.

- GET /api/files returns only the logged-in user’s files

- Support search by name, filter by type (image / document / other) and by folder, sorting (newest first by default), and pagination (page, limit) — return pagination info as in Section 6.2

- GET /api/files/:id returns one file’s details

- GET /api/files/:id/download lets a user download a specific file by its ID with the correct file name

- Make sure a user can only see/download their OWN files, not other people’s (403/404)

- Validate the ID and all query values (Section 6.3)

You own these files/folders: controllers/fileController.js, routes/fileRoutes.js

Done when: the file list responds correctly to search, filter and page changes, and another user’s file ID is refused.

B4 — File Deletion, Rename & Folder Management

In plain terms: Build the part that lets a user remove a file, rename it, and organize files into folders.

- Delete endpoint that removes the file from Cloudinary AND from its MongoDB record (and any of its share links — coordinate with B5)

- Rename / move endpoint PATCH /api/files/:id (rename is now required, not optional)

- Create the Folder model and endpoints to create, list and delete folders (deleting a folder moves its files back to “All files”)

- Validate names and IDs; folder names are unique per user

- Make sure only the file’s or folder’s owner can delete, rename or move it (403 otherwise)

You own these files/folders: models/Folder.js, controllers/manageController.js, controllers/folderController.js, matching route files

Done when: a user can rename, move and delete their own files, manage folders, and cannot touch anyone else’s.

B5 — File Sharing, API Documentation & Testing/Integration

In plain terms: Build the “share with others” feature, document every API, and make sure all backend pieces work together.

- Create the ShareLink model (file, owner, random token, isActive, optional expiresAt)

- Build “generate shareable link” and “revoke link” endpoints for a file (owner only)

- Build public endpoints that let anyone with the link view/download that one file — expired or revoked links return a clear error, and nothing else about the owner is exposed

- Compile the API documentation (Section 7.2): README endpoint tables plus a shared Postman collection; collect each teammate’s entries and check nothing is missing

- Test all backend endpoints (B1–B4 and your own) together using Postman, including failure cases: wrong password, no token, another user’s file, invalid ID, oversized file, expired link

- Help merge everyone’s backend code on GitHub before connecting it to the frontend

- Deploy the backend (Render/Railway) with MongoDB Atlas, set environment variables on the host, and confirm CORS works with the deployed frontend

You own these files/folders: models/ShareLink.js, controllers/shareController.js, routes/shareRoutes.js, README API docs, Postman collection

Done when: a file can be shared and un-shared, every endpoint is documented and tested, and the backend is live.

# 12. Frontend Tasks (2 People)

Both frontend tasks use React. The frontend is the “face” of the app — everything the user actually sees and clicks. Follow Section 8 for pages, loading states and errors.

F1 — Public Pages, Auth Pages & Dashboard

In plain terms: Build the screens for visiting, signing up, logging in, and the main page showing all uploaded files.

- Set up the React project (pages, components, services, context, routes), React Router, and an Axios instance using REACT_APP_API_URL — push it early so F2 can branch from it

- Build the shared pieces both of you use: Navbar, Footer, Loader/spinner, error message/toast, ProtectedRoute

- Build the Landing page and About page (answer: what is it, who is it for, what problem does it solve, how do I use it) and the 404 page

- Build the Signup page (name, email, password) and Login page (email, password) with form validation, loading buttons and friendly backend errors

- Store the JWT token after login (AuthContext) so the app remembers the user is logged in; add Logout; redirect to Login on 401

- Build the Dashboard page listing the user’s files (name, type, size, date) with a search box, type and folder filters, and pagination controls — connects to Backend Task B3

- Show loading skeletons, an empty state (“No files yet — upload your first file”) and an error state with a Retry button

- Build the Axios error interceptor that turns every error into a friendly message (Section 8.3)

- Deploy the frontend (Vercel/Netlify) with the API URL set as an environment variable

You own these files/folders: pages/ (Landing, About, Register, Login, Dashboard, NotFound), components/ (Navbar, Footer, Loader, ProtectedRoute, FileList), context/AuthContext, services/api.js

Done when: a visitor understands the product on the Landing page, can register and log in, and sees a searchable, filterable, paginated file list.

F2 — Upload, Download, Delete, Folders & Sharing UI

In plain terms: Build the screens/buttons for uploading, downloading, deleting, organizing, and sharing a file.

- Build an “Upload File” button/form (file picker or drag-and-drop) that sends the file to Backend Task B2, with a size/type check, a progress or loading indicator, and success/error messages

- Add a “Download” button next to each file (connects to B3) with a loading state

- Add a “Delete” button next to each file (connects to B4) with a confirmation dialog

- Add Rename and Move-to-folder actions (connects to B4)

- Build the folder panel: create, list, delete and select a folder to filter the Dashboard (connects to B4; agree the filter hand-off with F1)

- Add a “Share” button that generates and displays a shareable link with a Copy button, and lets the owner revoke it (connects to B5)

- Build the public Shared File page (/share/:token) — no login needed; shows file details and a Download button, with a friendly message for invalid or expired links

- Every button shows a loading state and every failure shows a friendly error message

You own these files/folders: components/ (FileActions, UploadModal, ShareModal, FolderPanel, RenameModal), pages/SharedFile

Done when: a user can complete steps 5–12 of the user flow (Section 9) entirely through the UI.

Component boundaries to avoid clashes: F1 owns the Dashboard page and the file list; F2 owns the action buttons and modals that plug into each file row. Agree the props (file object, onChanged callback) on day one.

# 13. GitHub Workflow (For Everyone)

- One person (the group lead) creates the main repository, with backend/ and frontend/ folders, and adds everyone as collaborators.

- Each person creates their own branch named after their task (see the table below).

- Never push directly to the main branch — always open a Pull Request so the group can review before merging.

- Pull the latest code from main regularly (git pull origin main) to avoid conflicts.

- Never commit .env or node_modules/.

- Write short, meaningful commit messages.

| Task | Branch name |
| --- | --- |
| B1 | feature/authentication |
| B2 | feature/file-upload |
| B3 | feature/file-retrieval |
| B4 | feature/file-management |
| B5 | feature/file-sharing |
| F1 | feature/frontend-auth-dashboard |
| F2 | feature/frontend-file-actions |

Example workflow:

git checkout -b feature/authentication

git add .

git commit -m "Implement user authentication"

git push origin feature/authentication

Then create a Pull Request, get it reviewed by a teammate, and merge.

# 14. Order of Work & Development Process

## Suggested order of work

- B1 (skeleton + Auth) should be finished first — everything else depends on the project structure and on knowing who’s logged in.

- B2 pushes the File model early; then B2, B3 and B4 can happen at the same time once B1 is ready.

- F1 can start immediately — the layout, public pages and setup don’t need the backend to be done.

- F2 connects once B2–B4 are ready (and the share UI once B5’s endpoints exist).

- B5 starts the ShareLink work once the File model exists, then wraps up last — documentation, full testing of everything together, and deployment.

## How we follow the recommended process

| Step | What it means for us | Who |
| --- | --- | --- |
| 1. Understand the topic | Everyone reads this plan | Everyone |
| 2. Identify target users | Students, freelancers, small teams (Section 1) | Group lead + team |
| 3. Identify MVP features | Section 2 | Group lead + team |
| 4. Design database | Section 5 | B1 + backend team |
| 5. Design API | Section 7 endpoint plan | Backend team |
| 6. Design frontend/UI | Quick sketches of the Section 8 pages before coding | F1 + F2 |
| 7. Create GitHub repository | Section 13 | Group lead |
| 8. Distribute tasks | Section 4 | Group lead |
| 9. Build backend | B1–B5 | Backend team |
| 10. Build frontend | F1–F2 | Frontend team |
| 11. Integrate frontend + backend | Connect pages to endpoints | F1, F2, B5 |
| 12. Test | Postman tests plus a full walk-through of the Section 9 user flow | B5 + everyone |
| 13. Fix bugs | Each owner fixes their own piece | Task owners |
| 14. Deploy | Atlas + backend host (B5), frontend host (F1) | B5, F1 |

# 15. What We Must NOT Do

- Don’t build an unnecessarily huge system — this is an MVP.

- Don’t spend the project on AI, blockchain, microservices, complex payments, recommendation engines or real-time infrastructure.

- Don’t submit a frontend that is only Hello World, Login, Register and Dashboard.

- Don’t hard-code secrets or push .env to GitHub.

- Don’t work directly on the main branch.

- Don’t trust data from the frontend — always validate on the backend.

The most important rule: don’t build a project just to satisfy a checklist — build a product. When someone opens CloudFileStorageApp they should understand what it is, who it’s for, what problem it solves and how to use it — and the frontend, backend and database must work together as one complete product. The goal is not to write the most code; it is to prove our team can take a real-world problem, break it into tasks, design a solution, build and connect everything, test it, and deliver working software.

# 16. Guideline Compliance Checklist

Use this table to confirm every point in the Project Guidelines is covered by this plan.

| Guideline requirement | Covered in | Owner |
| --- | --- | --- |
| MVP only — no AI, advanced analytics, complex payments, mobile apps or “50 features” | Sections 2, 15 | Everyone |
| Frontend looks like a real product with proper public pages (Landing, Login, Register, About) | Section 8.1; F1 | F1 |
| Loading states on every API call | Section 8.2 | F1, F2 |
| Proper error handling (no “AxiosError / 500 / undefined”) | Section 8.3; F1 interceptor | F1, F2 |
| Organized backend structure | Section 6.1; B1 | B1 |
| Database with properly modelled entities (not one giant collection) | Section 5 | B1, B2, B4, B5 |
| Backend API validation | Section 6.3; every backend task | B1–B5 |
| Consistent API response structure | Section 6.2; utils/apiResponse.js | B1 (all use it) |
| Search, filtering and pagination | Sections 6.4, 7.1; B3 and Dashboard | B3, F1 |
| Complete user flow, frontend + backend together | Section 9 | Everyone |
| Security requirements (hashing, JWT, protected routes, authorization, no password leaks, 401/403) | Section 10.1 | B1–B5 |
| Environment variables and .gitignore | Section 10.2 | Everyone; B1 sets up |
| API documentation (endpoint, method, purpose, auth, body, params, success, error) | Section 7.2; B5 | B1–B5 (B5 compiles) |
| GitHub with feature branches and Pull Requests | Section 13 | Everyone |
| What NOT to do | Section 15 | Everyone |
| Recommended 14-step development process, including deployment | Section 14 | Everyone |
| Most important rule — what is it, who is it for, what problem, how to use it | Sections 1, 15; F1 Landing page | Group lead, F1 |